# UTAH LAKE WATER QUALITY STUDY

# Funding

# $1 million from Water Quality Board

# $500,000 from Utah Legislature

# Goals

## Develop nitrogen and phosphorus water-quality criteria to protect the lake’s designated beneficial uses (recreation, aquatic life, and agriculture).

## Develop a watershed implementation plan to achieve and/or maintain water quality levels protective of designated beneficial uses that also balances costs and benefits.

## Phases

## PHASE 1: Data gathering and characterization (Completed)

## Establish a stakeholder process for Phase 2.

## Select modeling tools for use in Phase 2.

## Identify data and knowledge gaps for Phase 2.

## PHASE 2: Site-specific criteria for nitrogen and phosphorus

## Evaluate the factors that affect beneficial uses and contribute to harmful algal blooms in the lake.

## Guide additional research to address data gaps.

## Develop site-specific criteria for phosphorus and nitrogen protective of existing uses in the lake, including wildlife and recreation.

## PHASE 3: Implementation planning for Phase 2 criteria

## Evaluate current use designations and the scientific and economic feasibility of achieving recommended criteria.

## Use water-quality and watershed models to help identify sources of phosphorus and nitrogen, reductions required to meet criteria, and inform decisions on how to best reduce nutrient loading.

## Complete cost evaluation to implement required reductions.

## Evaluate scenarios for achieving the most cost-effective solutions for reducing nutrient pollution.

## Stakeholder Process and Structure

## Steering Committee: an interest-based group representing stakeholders with a key interest in the outcomes of the study.

## Science Panel: Discipline-focused group with specialized scientific expertise relevant to unique characteristics and processes in Utah Lake.

## Schedule

|  | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030+ |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Phase 1 – Data gathering and characteristics |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2 – Criteria development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 3 – Implementation Planning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Criteria and Implementation Plan Submittal to WQB and EPA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Nonpoint Source and MS4 Implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| POTW Permit Implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |